Sprint Report 1

Overview

The primary objective for this sprint was the implementation of the user authentication system. However, following a mid-sprint technical assessment, the team shifted focus toward establishing a robust architectural foundation. This pivot ensured that database migrations and the global UI framework were finalized before layering on complex security features.

The actual pace was mildly impacted by general adjustment levels and getting used to working with this new team.

Key Achievements & Activities

While the development pace was introductory, the team successfully initialized the core components of the application. Executed initial database migrations to establish the primary schema. Defined the structural outline for the site to ensure scalability. Developed the Home Page architecture, establishing the visual identity and navigation flow for the web application. Initiated the backend logic for the login system, laying the groundwork for secure user sessions. Commenced early-stage development on the primary game modules (Blackjack and Poker), focusing on initial logic and state management.

Challenges: No significant technical blockers were encountered during this period.

Caleb worked on Database Schema Design & Site Architecture (in progress)

Mathew worked on Front-end Design & Home Page Implementation (in progress)

Lucas worked on Authentication System Research & Initial Logic (in progress)

Samuel worked on Blackjack Module Core Development (in progress)

Rio worked on Poker Module Core Development (in progress)