Sprint Report 5 — Chuds2Chads Casino

Scrum Master: Reo Day
Sprint Duration: 3/9-3/13

Repository: https://github.com/SamMccorke1/SE2-Project---Casino.git

Trello Board: https://trello.com/b/oZdqoLQ2

Sprint Goal: The goal of this sprint was to prepare a fully integrated and presentable version of the application for the Midterm demonstration. This included refining the existing codebase, improving documentation, ensuring all components run from a single machine, and delivering a clean, functional interface that showcases completed features from previous sprints.

PBIs Chosen for the Sprint

- Codebase cleanup and refactoring

- Full system integration and stabilization

- Documentation completion and organization

- UI refinement for demonstration

- Finalization of playable game interfaces

- Repository preparation for evaluation

Actions Performed:

- Reduced focus on new feature development

- Prioritized integration, testing, and documentation

- Verified all features could be demonstrated live

Sprint Planning Activity Summary: The team reviewed the Midterm requirements and aligned sprint goals accordingly. Tasks were broken down into refinement-focused work rather than new development. Responsibilities were assigned based on prior contributions to ensure efficient completion. The team also identified risks related to integration and demonstration readiness.

Sprint Tasks

Task 1

Task Owner: Reo Day

Task: Horse Racing Game Logic Completed

Task Description: Finalized implementation of the Horse Racing game logic including betting mechanics and randomized speed adjustments for each horse to simulate unpredictability

Task Status: Complete

Challenges Faced: Balancing randomness while keeping gameplay understandable

Lessons Learned: Even simple mechanics benefit from controlled variability

Planned Time: 2 hours

Actual Time: 3 hours

Task 2

Task Owner: Samuel McCorkel

Task Title: Full System Integration

Task Description: Ensured all project components run together on a single machine and resolved integration inconsistencies

Task Status: Complete

Challenges Faced: Identifying hidden dependencies between components

Lessons Learned: Integration testing should happen continuously, not just at the end

Planned Time: 3 hours

Actual Time: 4 hours

Task 3

Task Owner: Matthew Williams

Task Title: UI Refinement for Demonstration

Task Description: Improved layout, login, and navigation flow to make the system easier to present and use

Task Status: Complete

Challenges Faced: Maintaining consistency across multiple UI components

Lessons Learned: UI clarity is critical for demonstrations

Planned Time: 4 hours

Actual Time: 5 hours

Task 4

Task Owner: Lucas Litzenberger

Task Title: Codebase Cleanup and Refactoring

Task Description: Simplified structure, removed redundant code, and improved readability across the project

Task Status: Complete

Challenges Faced: Avoiding unintended side effects during cleanup

Lessons Learned: Refactoring requires careful validation after changes

Planned Time: 5 hours

Actual Time: 6 hours

Task 5

Task Owner: Caleb Blevins

Task Title: Documentation Completion

Task Description: Ensured all required sections for the Midterm report and repository were complete and consistent

Task Status: Complete

Challenges Faced: Aligning documentation with latest implementation

Lessons Learned: Documentation must be updated alongside development

Planned Time: 4 hours

Actual Time: 5 hours

Roadblocks

- Minor inconsistencies between integrated components

- Time constraints balancing cleanup and validation

- Ensuring all features worked correctly from a single environment

Sprint Review

Was the Sprint Goal Achieved?
Yes. The system was successfully prepared for the Midterm demonstration with all required components integrated and functional.

Acceptance Testing by Product Owner: Feedback

- System is functional and demonstrates core features clearly

- Navigation and usability are sufficient for demonstration

- Additional polish can improve overall user experience

Revised Definition of Done (DoD)
A feature is considered complete when:

- It is fully integrated into the system

- It runs without errors in a shared environment

- It can be demonstrated clearly

- It is supported by updated documentation

Sprint Review Summary: This sprint successfully transitioned the project into a stable and demonstrable product suitable for evaluation.

Sprint Retrospective

Adjustments Planned

- Begin integration testing earlier in each sprint

- Improve time estimation for refinement tasks

Sprint Retrospective Summary: The team worked efficiently toward a shared goal of presentation readiness. While progress was strong, earlier coordination and continuous integration would further improve workflow.

Team Velocity
Sprint 3: Moderate
Sprint 4: Moderate to High
Sprint 5: High (focused on consolidation and completion)

Backlog Grooming Activity Summary

- Added refinement and polish tasks

- Reprioritized tasks related to usability and presentation

Definition of Ready (DoR):

- Clearly defined objective

- Relevant to current sprint goal

- Feasible within sprint timeframe

- No unresolved dependencies

Daily Scrum Summaries

Daily Scrum 1
Reo Day: Completed core Horse Racing logic and began refining gameplay behavior
Samuel McCorkel: Working on system-wide integration and resolving inconsistencies
Matthew Williams: Improving UI layout for better usability and resolving inconsistencies
Lucas Litzenberger: Reviewing and cleaning code structure
Caleb Blevins: Updating documentation and verifying requirements

Daily Scrum 2
Reo Day: Completed Horse Racing implementation and testing
Samuel McCorkel: Finalized integration and ensured system stability
Matthew Williams: Completed UI refinements for demonstration
Lucas Litzenberger: Finished refactoring and verified functionality
Caleb Blevins: Finalized documentation and repository organization

Attendance

Caleb Blevins: Present for both sessions.

Matthew Williams: Present for both sessions.

Lucas Litzenberger: Present for both sessions.

Samuel McCorkel: Present for both sessions.

Reo Day: Present for both sessions.